Weekly Scrum Report

Team – Campus Coders
(Project: CampusHub – Campus Marketplace & AI Chatbot Platform)

XP Core Values

1. Communication

Communication remained consistent throughout the project through:

- Active coordination via Discord for clarifying API behavior, UI layout, and WebSocket interactions.

- Clear division of responsibilities: frontend UI owners, backend API owners, and AI/WebSocket owner.

- Frequent merge request discussions, especially when aligning frontend API client with backend responses.

- Shared review of wireframes and component flows to ensure UI–backend consistency.

This ensured that tasks like image uploads, AI chatbot logic, and listing details were integrated smoothly across the team.

2. Feedback

Feedback loops were essential to refining the system:

- Continuous testing after each commit, leading to revisions in listing flows, authentication, WebSocket stability, and UI responsiveness.

- Pull requests served as key checkpoints to correct mismatched API shapes and improve code quality.

- AI chatbot optimization heavily relied on iterative feedback to adjust Gemini prompts and WebSocket events.

- UI refinements (sell page, browse page) were shaped by teammate feedback to improve responsiveness and clarity.

Feedback early and often led to a cleaner, more reliable final product.

Sprint 1

Scrum Meeting –

Sprint Start: September 14, 2025
Sprint Closing: September 28, 2025

Tasks

- Set up GitHub classroom repo and deadlines.

- Created the basic project structure for backend (Go, listings service, domain models).

- Added sample data and initial repository logic.

- Completed basic frontend setup using React + Tailwind.

- Added initial navigation and boilerplate UI components.

- Drafted initial wireframes for signup, listing cards, and home page layouts.

Planned Next

- Backend login/signup implementation, JWT token creation.

- Start UI building for signup, login, and landing pages.

- Establish Postgres schema for users and listings.

Blocked: No blockers this sprint; core setup proceeded smoothly.

Summary

This sprint focused on project initialization, scaffolding, and aligning the team on architecture. The GitHub commits mirror this: backend foundation (basic structure and listing backend update), initial data seeding, and frontend bootstrapping. Communication was essential for aligning folder structure and coding conventions.

Sprint 2

Scrum Meetings –

Sprint Start: September 29, 2025
Sprint Closing: October 12, 2025

Tasks Completed

- Implemented authentication APIs and integrated JWT support (jwt-token-api, authentication api integration done).

- Built frontend landing page, signup, and login pages.

- Refined UI for the Sell Item and Browse page for improved responsiveness.

- Connected frontend with mock API, prepared API client structure.

- Completed S3 image fetch integration (images-from-s3).

Planned Next

- Connect frontend API client with real backend (remove mock mode).

- Implement listing CRUD flows with image uploads.

- Begin AI chatbot architecture planning.

Blocked: Minor delays integrating authentication UI with backend due to token handling differences; resolved mid-sprint.

Summary

This sprint delivered full authentication (backend + frontend). Multiple commits show active UI refinement (Refine sell form, Refine browser page layout). Feedback helped refine UI flows. Backend readiness enabled the team to proceed with listing features next.

Sprint 3

Scrum Meetings –

Sprint Start: October 13, 2025
Sprint Closing: October 26, 2025

Tasks

- Product listing and detail view implementation.

- Developed listing creation with image upload support (create listing with images).

- Updated API client multiple times to sync with backend changes (Update api client according to backend).

- Added listing detail UI + dynamic rendering.

- Backend improvements to listing endpoints and post-authentication flows.

Planned Next

- Integrate AI chatbot backend using WebSockets.

- Improve listing search and filtering experience.

- Implement buyer and seller dashboard components.

Blocked: Listing UI polishing blocked temporarily awaiting backend’s final API structure; resolved with repeated API client commits.

Summary

This sprint was dominated by marketplace development. GitHub history shows active commits on listing UI, details view, and backend fixes. The repeated API client updates reflect a healthy feedback cycle and tight backend–frontend integration efforts.

Sprint 4

Scrum Meetings –

Sprint Start: October 27, 2025
Sprint Closing: November 9, 2025

Tasks

- WebSocket server implementation for AI chatbot (Merge PR #3, ai-chat-update, port change).

- Integrated Gemini AI API (gemini api integration).

- Chatbot message routing and backend WS events established.

- Further improvements to product pages and responsiveness.

- Listing image uploads refined to ensure correctness across both client and server.

Planned Next

- Frontend Chat UI integration with WebSocket backend.

- Improve prompt engineering and error handling for chatbot.

- Prepare admin functionality and listing moderation.

Blocked: No major blockers, but Gemini API tuning required trial and error, pushing some UI tasks to next sprint.

Summary

This sprint completed the core of the AI feature. WebSocket logic and Gemini API integration were successfully merged after multiple commits. Chatbot logic stabilized, allowing UI integration to begin. Feedback between teammates was essential here due to the difficulty of syncing WS message formats.

Sprint 5

Scrum Meetings –

Sprint Start: November 10, 2025
Sprint Closing: November 23, 2025

Tasks

- Finalized chatbot UI and linked it with WebSocket backend (chat bot implementation).

- Merged WebSocket branch fully into main (Merge branch 'web-socket').

- Completed listing page UI improvements (my listing page ui).

- Improved product listing UI and details view (Product listing and details done).

- Polished API integration and fixed compatibility gaps (Update api client according to backend).

- Conducted integration testing for listing creation, details view, and chat features.

- Ensured consistent error-handling patterns across frontend components.

- Cleaned up redundant code and removed unused mock API hooks.

Planned Next

- Begin final cloud deployment testing.

- Start preparation for final documentation.

- Identify any remaining UI/UX fixes for the last sprint.

Blocked: None; all core tasks for listing UI and chatbot integration progressed without blockers.

Summary

This sprint marked the completion of core functional features. The chatbot UI was fully integrated with the WebSocket backend, and the marketplace UI—especially listing pages—reached a stable and polished state. Backend–frontend compatibility improved significantly due to repeated updates to the API client. The sprint focused on integrating major components and ensuring the system was stable for final refinement.

Sprint 6

Scrum Meetings –

Sprint Start: November 24, 2025
Sprint Closing: November 30, 2025

Tasks

- Performed final cloud testing across backend, frontend, and WebSocket services.

- Completed full end-to-end testing for all user flows (auth → listing → chat → admin).

- Fixed final bugs related to navigation, error messages, and chat reconnect logic.

- Finalized all documentation:

  - Weekly Scrum Reports

  - XP Core Values

  - Sprint Backlogs

  - Burndown Chart

  - UI Wireframes

  - Component & Deployment Diagrams

  - README file

- Polished UI consistency, spacing, and responsiveness for demo readiness.

- Conducted final run-through of project demo and presentation slides.

Planned Next

- Deliver project demo and handover.

- Archive final GitHub release and close sprint.

Blocked: None; this sprint was dedicated to finalization and quality assurance.

Summary

The final sprint focused entirely on testing, documentation, and presentation preparation. All core features built in previous sprints were validated through thorough end-to-end testing. Cloud deployment and WebSocket functionality were stabilized, and the team completed all required documentation artifacts. The project reached a production-ready state by the end of the sprint, ensuring smooth delivery during the final demo.